SortSense

AI-Powered Intake Triage for Goodwill Operations Staff

Product Requirements Document  v1.0

George Hacks & United Nations Reboot the Earth Hackathon

Track 3: Goodwill Industries  |  Problem Statement 4

| Category | Target User | Model |
| --- | --- | --- |
| Donation triage system | Goodwill ops staff & sorters | Open source (MIT) / DPG |
| SDG 12, 8, 11 | MacBook M-series + webcam | Grant / nonprofit funded |

# 1. Executive Summary

SortSense is a real-time, AI-powered intake triage system designed for Goodwill operations staff. It replaces inconsistent, fatigue-prone manual sorting decisions with a fixed-camera + tablet workflow that classifies donated items — food, clothing, and electronics — in under 2 seconds and assigns each item to one of three clearly colour-coded destinations: Reuse, Resale, or Recycle.

The system is designed for the sorter standing at the intake table making hundreds of decisions per shift without any data support. It requires zero training: the interface is a coloured screen, a large icon, and a single plain-English sentence. SortSense is fully open-source (MIT), DPG-standard compliant, and deployable on commodity hardware — a MacBook camera and a USB scale at the hackathon level, a $600 fixed installation in production.

The core insight Every existing solution optimises donor convenience or manager dashboards. SortSense targets the moment that actually breaks the system: the sorting decision. The sorter has no data. We fix that — and nothing else — in this version.

# 2. Problem Statement

## 2.1 The broken moment

A Goodwill intake sorter handles 300+ mixed items per shift. Each item — a bag of food, a coat, a broken printer — requires a routing decision that determines whether it reaches someone in need tonight, sits on a shelf for 3 days, or occupies landfill space. That decision is currently made in 5 seconds, with no data, using personal judgment that varies shift to shift and person to person.

## 2.2 Why existing tools fail

- Donor-facing apps (screeners, drop-off guides) shift work to donors who will not use them consistently

- Manager dashboards show what happened yesterday — they do not help the sorter right now

- Pure camera AI assumes visual inspection is sufficient — it is not for food safety or electronics functionality

- No existing open-source tool addresses all three categories with a multi-signal approach

## 2.3 Quantified impact

| Metric | Current state |
| --- | --- |
| Sorting decisions per sorter per shift | ~300 with zero data support |
| Manual sort time per item | 5–12 seconds average |
| Incorrectly routed items (est.) | 15–25% based on category audits |
| Goodwill DC metro locations | 21 locations across DC, MD, VA |
| Annual labour cost of sorting (21 locations) | ~$1.1M at $16/hr blended rate |
| Labour recoverable with SortSense | ~$244K/yr (14h/week/location) |

# 3. Product Vision

## 3.1 One-line pitch

A fixed camera above the intake tray gives every Goodwill sorter a 2-second AI decision — green, blue, or red — for every item they touch, with no training required.

## 3.2 Three audiences, three destinations

| Colour | Bin | Recipient audience | Timing |
| --- | --- | --- | --- |
| Green | Reuse | People in urgent need — food, shelter, clothing, basic needs. Not able to pay. | Same-day dispatch to pre-registered shelters and food banks |
| Blue | Resale | Working poor — can afford a small amount for quality secondhand goods. | Standard Goodwill floor pipeline, auto-priced |
| Red | Recycle | No human recipient — item is degraded or hazardous. | Partner-routed pickup, never touches the floor |

## 3.3 Design principles

- Zero training required — a new sorter on day one is fully productive

- Honest AI — if confidence is below threshold, flag for human review rather than guess

- Multi-signal, not vision-only — food safety cannot be assessed by camera alone

- Open by default — MIT licensed, all components swappable, DPG-standard compliant

- Hardware-light — works on MacBook M-series webcam + USB scale for hackathon; $600 fixed install for production

# 4. Target Audience

## 4.1 Primary user: Goodwill intake sorter

| Attribute | Detail |
| --- | --- |
| Role | Intake/sorting staff at Goodwill donation centres |
| Environment | Standing, gloves on, fast pace — 300+ items per shift |
| Tech comfort | Low to medium — no assumption of smartphone fluency |
| Pain point | No decision support; inconsistent routing; fatigue errors |
| Success metric | Correct routing decision made in under 2 seconds |

## 4.2 Secondary user: Shift manager / ops supervisor

| Attribute | Detail |
| --- | --- |
| Role | Manages 1–3 intake stations per shift |
| Need | See today's triage counts, flag rates, category mix in real time |
| Success metric | Labour planning improved; partner dispatches triggered automatically |

# 5. Classification Signal Logic

Vision alone is insufficient. SortSense uses a category-specific multi-signal approach — different signals for food, clothing, and electronics — because the failure modes are different for each.

### 5.1 Food donations

| Signal | Method | What it detects |
| --- | --- | --- |
| Signal 1 — Vision | Gemini 2.0 Flash multimodal | Packaging damage, visible mould, open containers, foreign contamination |
| Signal 2 — OCR | EasyOCR on packaging label | Expiry date extraction; flags items past or within 48 hours of expiry |
| Signal 3 — Weight | USB scale vs Open Food Facts DB | Anomaly detection: a sealed can 20%+ lighter than listed weight is flagged as potentially compromised |
| Below-threshold action | All signals | Flag for senior staff review — never route a food item with sub-70% confidence |

Critical design decision: SortSense does not pretend to see inside a can. Weight anomaly is a proxy for internal state — it is not infallible. Human override is always available and encouraged for borderline food items.

### 5.2 Clothing and textiles

| Signal | Method | What it detects |
| --- | --- | --- |
| Signal 1 — Vision | Gemini 2.0 Flash | Tears, stains, missing buttons, significant fading; brand logo recognition for resale value estimate |
| Signal 2 — Texture ML | Fine-tuned MobileNet on fabric patches | Fabric condition score (0–100) from close-up crop: pilling, wear, fibre integrity |
| Signal 3 — Completeness | Vision + item count | Detects unpaired shoes, incomplete sets; flags if set appears incomplete |
| Output | Condition score | Score >= 70: Resale. Score 40–69: Reuse. Score < 40: Recycle (textile partner) |

### 5.3 Electronics and appliances

| Signal | Method | What it detects |
| --- | --- | --- |
| Signal 1 — Vision | Gemini 2.0 Flash | Cracked screens, missing components, burnt marks, water damage indicators |
| Signal 2 — OCR | EasyOCR on label/back panel | Model number extraction; triggers database lookup for specs and recall status |
| Signal 3 — Recall DB | CPSC recall database (open, via API) | Flags recalled or hazardous items automatically for e-waste partner routing |
| Output | Functional probability | High confidence functional: Resale. Damaged but repairable: Reuse partner. Confirmed broken or recalled: Recycle (e-waste) |

# 6. Tech Stack

## 6.1 Hardware — development environment

| Component | Spec (hackathon) | Production equivalent |
| --- | --- | --- |
| Processing | MacBook M-series Air (ARM) | Mac Mini M4 or ARM Linux server |
| Camera | Built-in MacBook FaceTime HD webcam via OpenCV | Logitech C920 overhead USB webcam on tray mount |
| Scale | Simulated in demo via slider input | USB postal scale (Python serial library) |
| Display | MacBook screen in browser — localhost:3000 | 10-inch Android tablet, fixed mount, glove-friendly |
| Network | Local (localhost) | LAN-only — no internet dependency for core triage |

## 6.2 Frontend

| Technology | Version | Role | Why this choice |
| --- | --- | --- | --- |
| React | 18 | Sorter tablet UI + ops dashboard | PWA-capable, offline-ready, no native app needed |
| Vite | 5 | Build tooling | Fastest dev server; instant HMR on M-series ARM |
| Tailwind CSS | 3 | Styling | Large touch targets; dark/light mode trivial |
| WebSocket (native) | — | Live result push from backend | Sub-100ms latency; no library overhead |
| React Query | 5 | API state management | Handles polling for ops dashboard metrics |

## 6.3 Backend

| Technology | Version | Role | Why this choice |
| --- | --- | --- | --- |
| FastAPI | 0.115 | REST API + WebSocket server | Python-native ML; async; fastest Python framework |
| Python | 3.12 | Runtime | M-series native ARM build; ML ecosystem |
| Uvicorn | 0.32 | ASGI server | Production-grade; works on ARM without config |
| OpenCV | 4.10 | Webcam frame capture | macOS camera access; frame pre-processing pipeline |
| EasyOCR | 1.7 | Text extraction from items | MIT license; runs on CPU; no API key |
| SQLAlchemy | 2.0 | ORM / DB abstraction | Swap SQLite to Postgres with one config line |

## 6.4 AI / ML

| Technology | Source | Role | Notes |
| --- | --- | --- | --- |
| Gemini 2.0 Flash | Google AI API (you have a key) | Primary vision + reasoning model | ~500ms inference; multimodal image+prompt; sponsor-aligned |
| CLIP (OpenAI) | open-clip on HuggingFace | Open-source fallback for vision | DPG platform independence requirement — documented swap |
| MobileNet v3 | TensorFlow Lite | Fabric texture condition scoring | Runs on-device; no API call; <50ms |
| EasyOCR (dual use) | pip install easyocr | Expiry dates + model number OCR | MIT license; offline; ARM-compatible |
| Open Food Facts | API + local SQLite mirror | Expected weight DB for food anomaly | Open database; CC-BY-SA license; DPG compliant |
| CPSC Recall API | cpsc.gov public API | Electronics safety check | Free, no key, JSON response |

## 6.5 Data

| Technology | Hackathon | Production | Purpose |
| --- | --- | --- | --- |
| SQLite | Default, zero setup | Migrate to PostgreSQL | Item triage log, session data |
| PostgreSQL | Optional | Primary store | Multi-location, concurrent writes |
| Open Food Facts | SQLite mirror (100MB) | API + mirror | Food product weight, category data |
| JSON export endpoint | /api/v1/export | Same | DPG Indicator 6 compliance |

## 6.6 Infrastructure and deployment

| Technology | Hackathon use | Production use | Notes |
| --- | --- | --- | --- |
| Docker + Docker Compose | Single command: docker compose up | Same — one-command deploy | M-series ARM image; linux/arm64 |
| Railway / Render | Free tier demo deploy | Paid tier for persistence | 5-minute deploy; public URL for judges |
| GitHub (MIT) | Public repo from hour 1 | Ongoing open development | DPG Indicator 2 compliance |
| pytest | Unit tests for classify endpoint | CI pipeline | Signal logic unit-tested independently |

# 7. System Architecture

## 7.1 Data flow

- Sorter places item on tray — webcam captures a frame via OpenCV

- Frame + weight reading sent to FastAPI /classify endpoint via WebSocket

- Triage orchestrator runs category detection (Vision): food / clothing / electronics

- Category-specific signal pipeline fires: vision analysis, OCR, weight check or recall DB

- Confidence score computed. If >= 70%: bin decision returned. If < 70%: FLAG state returned

- WebSocket pushes result to React tablet UI in under 2 seconds

- Sorter sees: full-screen colour + large icon + one plain-English sentence

- Result logged to SQLite with timestamp, category, bin, confidence, and signal breakdown

## 7.2 MacBook-specific implementation

- OpenCV accesses built-in FaceTime HD camera via device index 0 on macOS

- Apple Silicon M-series runs TensorFlow Lite and PyTorch natively on ARM — no Rosetta translation

- EasyOCR runs on CPU (MPS support available for M-series GPU acceleration via torch.backends.mps)

- Gemini API calls go outbound over standard HTTPS — no VPN or proxy needed

- USB scale: simulated via a browser slider in hackathon demo; production uses pyserial on /dev/tty.usbmodem*

- docker compose up --platform linux/arm64 for consistent local + deploy builds

# 8. Feature Scope

## 8.1 Hackathon MVP — must ship

| Feature | Acceptance criteria |
| --- | --- |
| Webcam frame capture | OpenCV captures frame on demand from MacBook built-in camera |
| Gemini vision classification | Item category and condition returned in < 2 seconds |
| EasyOCR expiry/model extraction | Reads expiry date from food label; model number from electronics |
| Three-bin routing decision | GREEN / BLUE / RED displayed full-screen on tablet UI |
| Plain-English reason | One sentence explaining decision shown below bin colour |
| Confidence threshold flagging | Items below 70% confidence show FLAG state, not a bin |
| Weight anomaly (simulated) | Slider in UI simulates USB scale; anomaly triggers flag |
| Ops count dashboard | Today's triage counts by bin visible to shift manager |
| JSON export endpoint | GET /api/v1/export returns all session data as JSON |
| Demo script: 3 items | Food, clothing, electronics — each routes correctly in live demo |

## 8.2 Post-hackathon roadmap

- Physical USB scale integration via pyserial

- Open Food Facts SQLite mirror for offline food lookup

- CPSC recall API integration for electronics safety

- Multi-location ops dashboard with network sync

- Shelter and food bank partner portal — real-time Reuse bin dispatch notifications

- MobileNet fabric texture scoring model fine-tuned on Goodwill-specific image data

- PostgreSQL migration for multi-location concurrent deployment

- Formal DPG application submission

# 9. 48-Hour Build Plan

| Hours | Phase | Deliverable |
| --- | --- | --- |
| 0–4 | Scaffold | FastAPI skeleton with /classify endpoint returning hardcoded JSON. React Vite app showing three-bin colour screen. WebSocket connected. Runs on localhost. |
| 5–8 | Camera | OpenCV webcam capture on MacBook. Frame sent to backend. Gemini API call returns real classification. End-to-end working for clothing demo. |
| 9–14 | OCR + signals | EasyOCR integrated. Expiry date read from food label. Model number read from electronics label. Category router sends to correct signal pipeline. |
| 15–20 | Confidence + flag | Confidence threshold logic. FLAG state in UI. Weight anomaly via slider. Open Food Facts lookup (demo subset). CPSC recall check. |
| 21–28 | UI polish | Full-screen bin colour. Large icon. One-sentence reason. Touch-friendly — 60px minimum tap targets. Ops dashboard with triage counts. |
| 29–34 | Data + export | SQLite logging of every decision. GET /api/v1/export endpoint. README and MIT LICENSE in repo. Docker Compose working. |
| 35–40 | Deploy + test | Docker build for linux/arm64. Deploy to Railway. Run full three-item demo script. Fix demo-critical bugs only. |
| 41–48 | Submission | Record demo video (3 items, 3 routes). Write DPG compliance checklist in README. Devpost submission. Slides deck (6 slides max). |

# 10. DPG Standard Compliance

| # | Indicator | How SortSense complies |
| --- | --- | --- |
| 1 | SDG Relevance | SDG 12 (Responsible Consumption): maximises item lifecycle across 5B+ lbs donated annually. SDG 8 (Decent Work): augments sorting staff without replacing them; supports Goodwill job placement mission. SDG 11 (Sustainable Cities): builds local circular economy infrastructure. |
| 2 | Open Licensing | MIT License. Full source code on GitHub from hour 1 of the hackathon. All assets available for reuse and modification without restriction. |
| 3 | Clear Ownership | Owned by the SortSense team. Copyright statement and contributor agreement documented in repository root. |
| 4 | Platform Independence | Gemini 2.0 Flash is documented as swappable with open-source CLIP (openclip). EasyOCR has no paid dependency. MobileNet runs locally. All swap instructions in README. No lock-in. |
| 5 | Documentation | Full README with setup, architecture, API reference, and use-case description. /docs folder with signal logic documentation per category. |
| 6 | Data Extraction | GET /api/v1/export returns all non-PII triage session data as JSON. CSV export also available. No proprietary formats. |
| 7 | Privacy & Laws | No PII collected at any point. Webcam frames processed in memory and discarded — never stored. GDPR and COPPA compliant by design. Privacy policy in repository. |
| 8 | Standards & Practices | WCAG 2.1 AA for tablet UI. REST API standards. FAIR data principles for exported data. Principles for Digital Development (all 9). |
| 9 | Do No Harm | Flags replace guesses when confidence is low — no item is force-routed. Food safety uncertainty always escalates to human review. Staff augmentation framing explicit in all documentation. |

# 11. Business Case & Sustainability

## 11.1 Labour savings model

| Assumption | Value |
| --- | --- |
| Average sort decisions recovered per sorter per week | 14 hours |
| Average blended hourly rate (Goodwill ops) | $16/hr |
| Labour savings per location per year | $11,648 |
| DC metro locations (DC, MD, VA) | 21 |
| Total annual recoverable labour (DC metro) | $244,608 |
| Reduction in incorrectly routed items (est.) | 60%+ improvement |
| Food spoilage prevented (est. per location/month) | 200+ lbs |

## 11.2 Grant and funding strategy

- USDA Food Waste Reduction Challenge — food routing and spoilage prevention directly qualifying

- EPA Solid Waste Grant — landfill diversion via automated recycle routing

- Microsoft AI for Good — Evergreen Goodwill precedent: AI for Good Award already granted to a Goodwill

- Goodwill Industries International Innovation Fund — direct partner alignment

- World Food Programme Innovation Accelerator — reuse bin food dispatch alignment

## 11.3 Scalability path

- Hackathon: single MacBook, built-in webcam, demo with 3 item types

- Pilot: one Goodwill DC location, fixed camera on tray, Android tablet, USB scale

- Metro rollout: 21 DC metro locations, LAN deployment, shared ops dashboard

- National: open-source distribution to all 150 Goodwill organisations

- Global: any donation-based charity network worldwide via MIT license + DPG registry

# 12. Risks and Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gemini API latency > 2 seconds in demo | Low — Flash model ~500ms | Pre-warm connection; cache repeated item types; demo on local WiFi only |
| MacBook webcam light too variable for consistent vision | Medium | Set fixed exposure in OpenCV; use diffuse overhead lighting on tray for demo |
| EasyOCR misreads expiry date | Medium — small fonts | Confirm with weight signal; low-confidence auto-flags; human override always available |
| Judges ask about food inside a sealed can | High — expected | Prepared answer: weight anomaly + honest flagging is more credible than false confidence |
| USB scale not available for demo | Zero — simulated | Slider in UI simulates scale with pre-set anomaly scenarios for each demo item |
| Staff resistance to AI routing | Low (primary user is ops staff) | Framing is augmentation not replacement; flag state keeps human in control always |

# 13. Success Metrics

## 13.1 Hackathon demo metrics

- 3 items classified correctly live in front of judges (food, clothing, electronics)

- Decision displayed in under 2 seconds for each item

- FLAG state correctly triggered when confidence slider is lowered

- Ops dashboard shows correct counts after demo run

- JSON export endpoint returns valid data

## 13.2 Production success metrics

| Metric | Target |
| --- | --- |
| Classification accuracy (all categories) | >= 85% correct routing |
| Decision latency (camera to tablet display) | < 2 seconds |
| Items correctly flagged below threshold | >= 95% flag rate for sub-70% confidence |
| Labour hours saved per location per week | >= 10 hours |
| Food spoilage rate at Reuse destination | < 3% (expiry check effectiveness) |
| Electronics incorrectly sent to resale (recalled) | 0% — recall DB catches 100% |
| Sorter training time required | 0 minutes — interface is self-evident |

# 14. Repository Structure

| Path | Purpose |
| --- | --- |
| LICENSE | MIT License — DPG Indicator 2 |
| README.md | Setup, use cases, SDG mapping, DPG compliance checklist |
| PRIVACY.md | Data handling policy — no PII, frames discarded, GDPR compliant |
| docker-compose.yml | One-command deploy: frontend + backend + SQLite |
| backend/main.py | FastAPI app, WebSocket, /classify, /api/v1/export |
| backend/triage/orchestrator.py | Category router — dispatches to food/clothing/electronics pipelines |
| backend/triage/food.py | Food signal pipeline: vision + OCR + weight anomaly |
| backend/triage/clothing.py | Clothing signal pipeline: vision + texture ML + completeness |
| backend/triage/electronics.py | Electronics pipeline: vision + OCR + CPSC recall check |
| backend/camera/capture.py | OpenCV webcam frame capture for MacBook built-in camera |
| backend/models/gemini.py | Gemini 2.0 Flash client (swappable with CLIP fallback) |
| backend/models/ocr.py | EasyOCR wrapper for expiry dates and model numbers |
| frontend/src/SorterView.jsx | Full-screen bin colour + icon + reason sentence — sorter tablet UI |
| frontend/src/OpsView.jsx | Shift manager dashboard: triage counts, flag queue, category mix |
| docs/architecture.md | System architecture and data flow documentation |
| docs/signal-logic.md | Per-category signal documentation — DPG Indicator 5 |
| docs/dpg-compliance.md | All 9 DPG indicators with evidence — DPG application ready |

SortSense — built for the sorter, open for the world.

MIT License  |  SDG 12 · 8 · 11  |  DPG Standard compliant  |  MacBook M-series + Gemini API